|  | HARVARD UNIVERSITY OFFICE OF THE GENERAL COUNSEL |
| --- | --- |

Telephone: 495-1280

Facsimile: 495-5079

# Model Software Development Agreement With Comments

This Model Agreement is intended as a reference for Harvard personnel who intend to license an off-the-shelf software system that will require modifications that will involve the writing of customized software for Harvard. Because of its complexity, it will be the rare Harvard client who will use this Model Agreement without assistance from the OGC. This Model Agreement assumes that the vendor will perform every conceivable task related to software licensing such as writing code, providing maintaince, and training our staff. It is not necessarily the case, however, that a single consultant will perform all these tasks, so this Model Agreement might have to be divided into different contracts for different consultants. Also, a consultant may insist on using its form contracts for all or parts of the transaction. In this case, this Model Agreement can be used to compare the rights and obligations set out in the consultant's forms with those deemed acceptable to Harvard.

| Contract Section | Comments |
| --- | --- |
| AGREEMENT dated as of the day of , 200 by and between President and Fellows of Harvard College, a Massachusetts nonprofit educational corporation, on behalf of [here insert name of School, department, or other unit involved] with a principal place of business at (AHarvard@) and [here insert name of Consultant] with a principal place of business at (AConsultant@). In consideration of the premises and of the mutual covenants contained herein, Harvard and Consultant agree as follows: | Contracts should always be made in the name of "President and Fellows of Harvard College," the legal name of the University corporation. Individual Schools, departments, and other units are not separate legal entities and cannot contract in their own names. If you wish to refer to the specific School, department or other unit involved, state that the contract is being made by the President and Fellows "on behalf of" that School, department or unit. |

| - Recitals. - Harvard is engaged in [here insert description of business or educational activity involved] . - Consultant is engaged in [here insert specialty of Consultant]. | The "recitals" are a convenient place to set forth background information concerning the parties and the project. This information provides context for the specific contractual undertakings that follow, and can also assist a court or arbitrator in determining the parties’ intent in the event of a dispute. |
| --- | --- |
| - Definitions - ACustomized Software@ means software produced by Consultant for Harvard that is designed to provide a function that will work with the Software licensed hereunder but which is unique to Harvard's needs. - ADocumentation@ means any system documentation and user manuals customarily provided by Consultant to licensees of Products. - AEnhancements@ means changes (other than Maintenance Modifications) to Software or Documentation for which Consultant charges its customers, typically because they add new functionality or improve performance. - AErrors@ means incorrect code in Software or an incorrect statement or diagram in Documentation that produces results not in conformity with Specifications. | It is customary for contracts of this kind to have a definitions section to deal with specialized terminology. Most of these terms are self-explanatory. Documentation is vital for a customer's use of most software. It is important that Harvard's license include a permission to use the Documentation. Enhancements are generally thought of as the next generation version of a software program, sometimes referred to as a "new release." Typically, customers must pay an additional license fee to obtain Enhancements. |
| - [Optional Definition] AEscrow Agent@ means the individual or entity that Consultant and Harvard mutually agree will hold in escrow the Source Code and the documentation, technical information, and user manuals relating to the Source Code. - AHarmful Code@ means any computer code, programming instruction or set of instructions that is intentionally and specifically constructed to damage, interfere with or otherwise adversely affect computer programs, data files, or hardware without the consent | This definition is needed when Harvard might need access to the Source Code (typically to take over the maintenance tasks if the consultant does not or will not perform maintenance). Since the Source Code is a consultant's primary asset, some vendors will not license the Source Code, except in very limited circumstances. It is |

| or intent of the computer user. This definition includes, but is not limited to, self-replicating and self-propagating programming instructions commonly called viruses and worms. 2.7 AHarvard's Project Manager@ is [insert name], or any individual Harvard notifies Consultant will replace [him or her]. | generally the case, however, that the consultant will be willing to put the Source Code in escrow. In this case, the parties must select a Source Code Escrow Agent. (Most consultants will already have one.) This definition should be used with the Source Code Escrow provisions set out in section 15. This definition of "Harmful Code" relates to problems commonly known as "computer viruses." |
| --- | --- |
| - AMaintenance@ means the Maintenance Modifications and technical support offered by Consultant, as more fully described in Exhibit A attached hereto. - AMaintenance Modifications@ means modifications, revisions or improvements to Products, typically to correct Errors, that are provided by Consultant without charge to its licensees that are receiving Maintenance. - AProduct@ means the Software and Documentation licensed by Consultant to Harvard pursuant to this Agreement. - AProject@ means the Services and deliverables to be provided by the Consultant, as more fully set forth in Section 3.2. - AServices@ means all the consulting services described in Exhibit B, including but not limited to implementation services, training services, maintenance services, and services related to the preparation of Customized Software and its documentation, technical information and user manuals. | Few software systems can operate without Maintenance services. Therefore, when you license a software system you will most likely need to purchase Maintenance. Most consultants do not provide customers with a written description of Maintenance services. You should ask for a written description and have it become a part of the contract (as this section provides) so that you can enforce your rights to a specific level of service if needed. When you get a written description of the Maintenance, make sure it meets your anticipated needs. Negotiate better services, if necessary. If you plan to obtain the Source Code in the first instance, this definition should be modified so that it includes, rather than excludes, the Source Code. |
| 2.13 ASoftware@ means the computer program or | The description of the services |

| programs licensed by Consultant to Harvard pursuant to this Agreement and includes machine readable code (but not Source Code), any Maintenance Modifications to that code, any Enhancements of the code at any time supplied to Harvard, and any Customized Software. - ASource Code@ means the uncommented or partially commented symbolic code in its original form before translation to the object code that executes the Software. - ASpecifications@ means Consultant's published functional performance parameters for a Product effective on the date of this Agreement [and other additional functional performance parameters defined in Exhibit B.] - Consultant Services. - Harvard hereby retains Consultant and Consultant hereby accepts an engagement to serve as a consultant to Harvard on the terms and conditions set forth in this Agreement. - Consultant shall provide the Services and deliverables (hereinafter referred to as the AProject@) described in the attached Exhibit B. Consultant shall promptly notify Harvard if it comes to the belief during the performance of this Agreement that any circumstances have occurred that may put in jeopardy its ability to satisfactorily, or on a timely basis, complete the Project. [Prepare a description of the Project that includes a description of the services Consultant will perform and the Products and other deliverables it will deliver. The description of the Project should include a schedule of delivery or performance dates. If you expect the Software to perform functions that are different from or additional to the Consultant=s Specifications, you must state this in the description of deliverables. The description can also specify that the Consultant must meet with Harvard=s Project Management team weekly, monthly, or at some other | to be provided by the consultant -- and the schedule for its performance and delivery -- are the heart of the agreement and will be unique for each project. In drafting this section, managers should strive to be as specific as possible, especially in describing the functional specifications for any Customized Software. Avoid simply referring to external documents such as an RFP or the consultant’s proposal, unless those documents contain all the specifications of the Software to be delivered and the Services to be performed. If you do choose to incorporate such documents by reference, include copies of them as exhibits to the agreement. |
| --- | --- |

| interval to discuss the progress of the work. It may also specify a number of Apeer code review@ meetings where Harvard's technical people get to meet with the Consultant's code writers to have them orally explain how the software works.] |  |
| --- | --- |
| - [Optional Provision] The Project will be performed primarily by [identify Consultant=s representative] (AConsultant=s Project Manager"). Consultant=s Project Manager shall deal with Harvard=s Project Manager for any decisions relating to this Agreement or the Project. If for any reason Consultant=s Project Manager is unavailable or fails to direct the Project for any period, Consultant shall provide a substitute individual or individuals, acceptable to Harvard, to act as Consultant=s Project Manager. In addition, the following employees of Consultant shall be assigned by Consultant to perform work (Consultant=s Project Manager and the other above-named individuals are hereinafter referred to collectively as AConsultant=s personnel@): [Insert names of Consultant's employees.] - Consultant may terminate the assignment of any of Consultant=s personnel to the Project only (1) as a result of the termination of employment by Consultant of such person, (2) with the prior approval of Harvard's Project Manager, or (3) in compliance with Consultant's established personnel policies governing an employee's personal request for reassignment. Consultant will provide to Harvard's Project Manager written notice of any request by Consultant to remove any such personnel not less than twenty (20) days prior to such anticipated removal. | This Section should be included when the agreement is made with a company, not an individual, and when you want a specific employee of the consultant to perform the Project Management work. If the services of the designated project manager are crucial to the outcome of the project, and the loss of those services would be financially adverse to Harvard, you may wish to insure the life of the project manager, naming Harvard as beneficiary, in an amount estimated to cover any of Harvard's costs to re-start a project with a new consultant. Especially because of the shortage of qualified technicians that the software industry is experiencing, it is vital to obtain a commitment that the consultant will not voluntarily transfer its key personnel away from your Project. |
| 3.5 Consultant shall remove from the Project any of its personnel requested by Harvard's Project Manager, provided that Consultant shall have a reasonable period of time (not to exceed ( ) days) to attempt to resolve to the satisfaction of Harvard's | It is sometimes the case that a consultant's employee clashes with Harvard’s employees and/or culture. You should not have to suffer through this. This |

| Project Manager any problem that has prompted Harvard's request that the employee be removed. | provision gives you the right to have that person removed without your having to justify a reason. It is to be used in situations where the consultant's employees will come to Harvard to do their work. |
| --- | --- |
| - Intellectual Property Rights in Work Product. - [Alternative #1 (Where Harvard obtains a license to use the Software and Source Code): Harvard shall not obtain ownership of the Software and Documentation produced pursuant to this Agreement. In consideration of Harvard=s performance of its obligations under this Agreement, Consultant hereby grants to Harvard an irrevocable, non-exclusive, perpetual license to use [and modify] for its internal purposes the Software, its Documentation and its Source Code. Harvard shall have the right to make as many copies of the Software, Source Code and Documentation as are necessary for Harvard=s use of the Software and Source Code. ] | Typically, the consultant will retain ownership of the Software, even if some part of it is developed for a Harvard Project. The consultant has an economic interest in this because it potentially can use that software in products for other customers. As long as Harvard is fully licensed to use the software, it should be satisfied. If you want Harvard to own the software, you will need a different provision. This will also change many other provisions of this Model Agreement. Alternative #1 should be used if Harvard is also licensing the Source Code |
| [Alternative #2 (Where Harvard obtains a license to use the Software, but not the Source Code): Harvard shall not obtain ownership of the Software and Documentation produced pursuant to this Agreement. In consideration of Harvard=s performance of its obligations under this Agreement, Consultant hereby grants to Harvard an irrevocable, non-exclusive, perpetual license to use [and modify] for its internal purposes the Software and its Documentation, but not its Source Code. Harvard shall have the right to make one backup copy of the Software. Harvard shall have the right to make as many copies of the Documentation as are necessary for Harvard=s use of the Software. ] | Alternative #2 is the same as Alternative #1, except that Alternative #2 should be used when Harvard will not be getting access to the Source Code. |

| 4.2 Fee for the License of Standard Software. The Products that the Consultant licenses to Harvard include certain of Consultant's standard software Products that are listed in Exhibit C hereto. Harvard shall pay a one-time license fee for such Products of $ (the ALicense Fee@). Harvard shall pay the License Fee within 30 days of delivery and installation of such Products. | A consultant's existing set of Products to be licensed by Harvard will typically be licensed at a pre-established price, but there is no reason why you should not ask to license those Products at a discount. Typically, consultants will want full payment for such license fees on the date the Products are ordered. This provision takes the approach of making payment due 30 days after installation. This gives Harvard an additional small measure of protection because you can test whether the Products work in that 30-day period before making payment. It also gives the consultant an incentive to deliver the products sooner rather than later. A compromise can be reached, such as paying a percentage upon ordering and then paying the rest 30 days after installation. |
| --- | --- |
| - Term and Termination of Agreement. - [Alternate #1: This Agreement shall begin as of the date first set forth above and shall continue until completion of the Project as provided in Section 3.2. ] [Alternate #2: Subject to the terms and conditions of Section 3.0 hereof, Consultant=s engagement hereunder shall commence [as of the date of this Agreement] [or] [as of ] and shall continue until , unless extended by written agreement of the parties. ] | This Section obligates the consultant under a contract that ends (a) when the contracted- for services are completed [Alternate #1], or (b) at the end of a defined term [Alternate #2]. Alternate #1 is suitable when the contract is made for designated deliverables. In Alternate #2 Harvard and the consultant agree to work together for a designated period of time. In either case, the arrangement will be subject to the termination provisions of Sections 5.2 and 5.3. |

| 5.2 Termination for Convenience. Harvard shall have the right to terminate this Agreement for any reason in its sole discretion upon [for example, 30] days written notice. Upon termination of this Agreement as provided for in this Section 5.2, all obligations of the parties shall cease except (i) Harvard=s obligations with respect to compensation for work satisfactorily performed and delivered, and reimbursable expenses incurred through the date of termination, and (ii) Consultant=s obligations under Sections 9.0, 11.0 and 12.0. If Harvard elects to retain any Software and Documentation [and Source Code] that is delivered to Harvard pursuant to this Agreement, then Harvard shall continue in perpetuity to have the right to use such Software and Documentation [and Source Code] pursuant to the provisions of Section 4.1. | This is generally known as "termination for convenience." Here, only Harvard has this option; if the contract is terminated prior to completion, Harvard must pay the consultant for services performed and, if Harvard was required in the first instance to reimburse expenses, reimbursable expenses incurred through the date of termination. In return, it is granted a license to use any Product that the consultant has delivered up to the date of termination. Some consultants will want to make this provision mutual, but it would be VERY unwise to agree to this, given the nature of each party's role in these sorts of transactions. |
| --- | --- |
| 5.3 Termination for Cause. If Consultant fails to perform any of the Services it is obligated to perform under this Agreement and such failure continues for [ ] days after notice of such failure is given by Harvard to Consultant, then Harvard may immediately, or at any time thereafter, terminate this Agreement by written notice to Consultant, without prejudice to any remedies (whether set forth in this Agreement or provided for by law or in equity) which might otherwise be available to Harvard for such failure. Upon such termination, Harvard shall be obligated only with respect to compensation for work satisfactorily performed and delivered, and reimbursable expenses incurred through the date of termination, except that Harvard may withhold from such payments the costs and damages incurred by Harvard as a consequence of the breach by Consultant and shall pay to Consultant the balance thereof, if any. Consultant=s obligations under Sections 9.0, 11.0 and 12.0 shall survive any termination under this Section 5.3. | Section 5.3 is a termination-for- cause provision and should always be included. It permits Harvard to terminate if the consultant is in breach of its obligations. Some consultants will wish to modify this clause so that both parties have the right to terminate for cause, which may be acceptable to Harvard. |

| 5.4 Consultant's Obligations Upon Any Termination. In the case of any termination, immediately following termination Consultant shall terminate all Services hereunder, shall remove its personnel and equipment from Harvard premises, shall either return to Harvard or destroy, at Harvard's option, all of Harvard's confidential information (in any medium and format) in its possession or control and shall not use such information for any other purpose, shall deliver to Harvard all work-in-progress related to the Project (in any medium and format and in whole or in part) labeled and identified and shall deliver and license to Harvard the right to use, copy, and modify for internal use purposes only, the intellectual property completed in whole or in part prior to termination and not previously delivered to Harvard (including signing and delivering all documents required for such purpose). | No matter the reason for termination, this provision requires the consultant to deliver all original work product generated under this Agreement. Section 5.3 gives Harvard the license to use such materials. These materials can be useful if a new consultant will be hired to complete the project. |
| --- | --- |
| - Payment to Consultant. - [Alternate #1 (hourly (or other periodic) rate, plus expenses): In consideration for Consultant's performance of Services hereunder, Harvard shall compensate Consultant at the rate of $ per [usually per hour or per day]. Harvard also shall reimburse Consultant for all reasonable expenses; provided that before incurring expenses of more than [for example, $50] [or] [before incurring expenses other than coach travel fares, meals and accommodations for necessary travel related to this Agreement] for which Consultant plans to seek reimbursement, Consultant shall first obtain approval from Harvard=s Project Manager. Consultant shall submit to Harvard=s Project Manager, on a monthly basis, an itemized statement setting forth the time spent and Services rendered under this Agreement, together with a list of and the amounts of all reimbursable expenses. Harvard shall pay the amounts due within [not less than 30] days thereafter.] | [Alternate #1] (hourly (or other periodic) rate, plus expenses): Use this language when the consultant is being paid on an hourly or other periodic basis or when you and the consultant cannot estimate in advance the cost of a project. This may not be an optimal arrangement for Harvard since the consultant could work many more hours than anticipated and will not have an incentive to work efficiently. When using Alternate #1, be sure to require the consultant to send invoices at least monthly. If too many hours are accruing, one is better off learning this sooner rather than later. You are not required to pay expenses. Delete references to the expenses if the price is all inclusive. |

| [Alternate # 2 (hourly (or other periodic) rate not to exceed a cap, plus expenses): In consideration for the performance of Services hereunder, Harvard shall compensate Consultant at the rate of per [usually per hour or per day] [or] [before incurring expenses other than coach travel fares, meals and accommodations for necessary travel related to this Agreement], but in no event shall Harvard compensate Consultant more than $ to complete the Project. Consultant agrees to fully perform the Project for no more than the $ maximum fee. Harvard also shall reimburse Consultant for all reasonable expenses; provided that, before incurring expenses of more than [for example, $50] for which Consultant will seek reimbursement, Consultant shall first obtain approval from Harvard=s Project Manager. Consultant shall submit to Harvard=s Project Manager, on a monthly basis, an itemized statement setting forth the time spent and services rendered under this Agreement, together with a list of and the amounts of all reimbursable expenses. Harvard shall pay the amounts due within [not less than 30] days thereafter.] | [Alternate # 2] (hourly (or other periodic) rate not to exceed a cap, plus expenses): Use Alternate # 2 when you are fairly confident that you can estimate the total fee for the Project or when a consultant has submitted a bid fixing its price for completion of the Project. This method avoids the risk of uncontrolled cost inherent in a pure time-and- materials arrangement such as Alternate #1. At the same time, it preserves the possibility for cost savings for Harvard if you or the consultant overestimated the cost of the Project. With this method, the consultant runs the risk that the extent of the Project has been under- estimated. However, some consultants will agree to run this risk, especially if they believe they may get repeat business from Harvard. You are not required to pay expenses. Delete references to the expenses if the price is all inclusive. |
| --- | --- |
| [[Alternate #3 (fixed price paid according to a payment schedule and contingent on passing acceptance test): In consideration for the performance of Services hereunder, Harvard shall pay Consultant $ in accordance with the following Payment Schedule: Upon execution of the Agreement 20% Upon satisfactory delivery and installation of the Customized Software (Phase I) 40% Upon satisfaction of the acceptance | [Alternate # 3] (fixed price paid according to a payment schedule): Like Alternate #2, you can use Alternate # 3 when you and the consultant are confident about estimating the total cost of the project or when the consultant has submitted a bid fixing its price for completion of the work. This method of payment is preferred over Alternate # 2 for most software development contracts because the consultant's |

| test (Phase II) 40% Harvard shall have [30 days] to test the delivered Customized Software in use with the other Products. The Customized Software will have passed the acceptance criteria if it meets the Specifications. If Harvard fails to notify Consultant about any defect in the delivered work within days of this notice, such work will be deemed accepted as satisfactory. If within the -day period Harvard notifies Consultant that the Customized Software has not met the Specifications, then Consultant shall make every effort to remedy the defect. Harvard shall permit Consultant a period of not less than days to cure the defect. At any time after the -day period, Harvard may notify the Consultant of a deadline that Harvard shall select in its sole discretion by which Consultant must remedy the defect. If Consultant is unable to remedy the defect in the time allotted, Harvard=s exclusive remedy shall be to return the Customized Software for a full refund of the fees paid for Services.] | obligation to provide Services usually can be divided into phases. This method is preferred because it gives the consultant an incentive to finish (payments are weighted toward the end of the work) and because Harvard only pays for work, such as the Customized Software, that it accepts as satisfactory. Instead of "Phases," the schedule can be based on the delivery of "Deliverables" or the completion of "Milestones," depending on what makes sense. If this payment method is used, it is crucial for the description of the services in Section 3.2 to match the payment schedule. As with Alternate # 2, the consultant runs the risk that the extent of the work was underestimated. One can also add the language from Alternate # 1 regarding the reimbursement of expenses, if needed. |
| --- | --- |
| 6.2 Changes in the Scope of Work. If, during the course of performance of the Project, Consultant or Harvard determine that it might be beneficial to Harvard for Consultant to perform services that are not described in Section 3.2 as the Project, then the parties shall comply with the following procedure: Consultant shall submit to Harvard=s Project Manager a proposal describing such additional work and stating the fee that Consultant will charge Harvard to complete such additional work. Consultant shall proceed with such additional work only if Harvard=s Project Manager approves the proposal in writing. Harvard shall not be obligated to pay for any services whatsoever performed by Consultant which are not described in Section 3.2 as the Project, unless approved of in the manner set forth | This provision prevents miscommunication about additional work the consultant might do by (1) identifying only one Harvard person as having the authority to approve additional work, and (2) requiring the parties to agree in advance and in writing to the price for any additional work. This section can be especially important if you elect to use Alternate #2 or Alternate #3 to determine the basis of payment. Be advised that the value of this provision depends on the |

| in this Section 6.2. All terms and conditions of this Agreement shall apply to the performance of such additional work once Harvard approves Consultant's proposal. - Enhancements. - Enhancements Available. Whether or not Harvard is then currently purchasing Maintenance from Consultant, Consultant shall offer to Harvard a license to Enhancements that Consultant develops and offers generally to its licensees at the fees, and on the license terms, as are from time to time in effect for such Enhancements. | accuracy and completeness of the description of the Project (section 3.2). If you cannot describe the Project in the first instance, how will you know what is or is not a change from the original scope? You may wish to ask for the option of licensing Enhancements. Unlike Maintenance Modifications, which consultants send to customers free-of-charge, Enhancements will usually be separately licensed for an additional fee. |
| --- | --- |
| - Most Favored Customer Pricing. Provided that Harvard has paid its annual Maintenance fee for the year then in effect, Harvard shall have the right to license Enhancements at the lowest price Consultant is then offering such Enhancements to any customer other than Harvard. - Harvard May Refuse Enhancements. Harvard may decide not to license Enhancements. Such a decision will not affect Consultant's obligation to provide Maintenance hereunder. | This provision helps you to lock in favorable pricing for the Enhancements. This is the most important provision of this section. There are many Harvard departments that do not have a particular need (or the budget) to obtain the latest release of a software product they use. An older version may be adequate and there may be no incentive to take on the extra training costs and license fees associated with a new version. Some consultants do not want to continue providing Maintenance to older versions of their products, however. You need to insist on the right to continued Maintenance in the Agreement even if you do not license Enhancements. |

| 8.0 Status and Authority of Consultant. In acting hereunder, the status of Consultant shall be that of an independent contractor and not that of an agent or employee of Harvard. Consultant shall have no power or authority to act on behalf of Harvard or in its name or to bind Harvard, either directly or indirectly, in any matter or thing whatsoever. Except for its obligation to pay Consultant=s fee and expenses as set forth herein, Harvard shall have no liability to anyone for any costs or expenses that Consultant may incur. | The understanding of the parties that the consultant is to be engaged as an independent contractor should be documented. The IRS Worker Classification Training Materials direct IRS agents, among other things, to consider the intent of the parties as expressed in written agreements in making determinations of worker status. While the written agreement as to status will not be controlling, it is helpful in supporting Harvard's classification. |
| --- | --- |
| - Payment of Taxes and Fees. - The amounts Consultant will charge pursuant to this Agreement do not include taxes. As a non-profit corporation, Harvard is exempt from Massachusetts sales tax. Its sales tax exemption number is E 042- 103-580. If, despite Harvard's tax exemption, Consultant is required to pay any federal, state, or local taxes for any product or services it provides hereunder, then Consultant shall bill those taxes to Harvard and Harvard shall pay those taxes. This provision shall not apply to taxes based on Consultant's income. | Harvard, as a Section 501(c)(3) nonprofit organization, is exempt from the Massachusetts sales tax on purchases of tangible personal property or services to be used in the conduct of its charitable or educational enterprises. Harvard has obtained a Certificate of Exemption (Form ST-2) from the Massachusetts Department of Revenue evidencing its entitlement to the exemption. A Sales Tax Exempt Purchaser Certificate (Form ST-9) executed by Harvard, together with a copy of the Form ST-2, will be required to obtain the sales tax exemption on purchases in Massachusetts. Harvard is eligible for similar sales tax exemptions in certain other states and with respect to certain Federal excise taxes. The Purchasing Department should be contacted where a use of the exemptions is |

|  | contemplated. |
| --- | --- |
| 9.2 Consultant and Harvard shall cooperate in the purchase or rental of any supplies, materials, equipment or services which may be required hereunder so as to utilize any exemption from sales or other taxes which may result from Harvard=s status as a nonprofit educational organization under state or Federal law. Harvard shall provide Consultant, upon request, with such certificates or other documentation of an exemption from taxation as may be required. |  |
| 9.3 Except as set forth in section 9.1, Consultant shall be solely responsible for the payment of any and all taxes or fees, whether foreign or domestic, relating to Consultant=s activities under this Agreement or receipt by Consultant or his/her/its employees of compensation therefor, including, without limitation, all Federal, state, and local income taxes, all taxes or contributions required under the social security, unemployment insurance, workers= compensation or other laws of any jurisdiction, and any licensing fees, sales or use taxes, or other taxes or fees arising from Consultant's activities hereunder. | The fact that the consultant is being treated as an independent contractor means that Harvard will not be withholding for income or FICA taxes or otherwise providing unemployment insurance or worker's compensation coverage. It will be the consultant's obligation to make estimated tax withholding and to pay SECA (Self- Employment Contributions Act). This provision is intended to confirm that the consultant understands its obligations. |
| - Insurance. [Optional - See Comments] - Consultant shall maintain at all times during the term of the Agreement for the mutual benefit of Harvard and Consultant: - a fully-paid Commercial General Liability insurance policy, alone or in combination with umbrella liability insurance, with deductibles acceptable to Harvard, with a combined single limit of at least $1,000,000 and an annual aggregate limit of at least $2,000,000 with respect to bodily injury, personal injury, and property damage; and - Workers' Compensation Insurance with statutory limits in accordance with applicable laws. | The request for evidence of insurance coverage is made so that you will have some assurance that the consultant has assets from which to pay any losses for which the consultant becomes liable. This section is labeled optional because the appropriateness and/or amount of insurance will vary with the nature of the project (some projects involve greater risk of claims by third parties) and the nature of the consultant’s business (sole proprietors and other very small |

|  | businesses may not carry insurance). The minimum insurance limits are determined in part by the size of the contract and the risk of loss from the performance of the contract. Commercial General Liability insurance covers claims arising out of the consultant's negligence or other actions that results in property damage or bodily injury. The limits of coverage at left are recommended for contracts valued at less than $100,000; you may wish to contact the Insurance Department to discuss necessary limits of insurance, especially for contracts over $100,000. The liability insurance coverage may not be obtainable from individual consultants on smaller projects who do not have business coverage in place. Workers’ Compensation insurance must be provided by consultants who are employing others as part of the consultant's services in amounts set by state law to compensate a worker injured while at work. |
| --- | --- |
| 10.2 Consultant shall submit certificates of required insurance to Harvard evidencing that the required coverages are in effect prior to the commencement of the Project. Each certificate shall name Harvard as an additional insured and provide for at least 10 days notice to Harvard prior to any cancellation of the coverage. | Naming Harvard as an additional insured allows Harvard to step into the rights of the insured in the event the original insured (i.e., the consultant) fails to exercise its rights under its policies. |
| 11.0 Confidentiality. [Alternate #1: Consultant agrees not to disclose or to use, directly or indirectly, except | [Alternate #1] Regardless of the nature of the work, almost |

| to perform the Project hereunder, any proprietary or confidential data, trade secrets or other information relating to the affairs of Harvard which may be disclosed to Consultant in connection with Consultant's activities hereunder.] [Alternate #2: During the course of this consultancy, Harvard may provide Consultant with non-public documents or other information. Consultant agrees that he/she/it will use these documents and other information on a strictly confidential basis and that (i) Consultant will not use such documents or information except in performing responsibilities hereunder, (ii) Consultant will not disclose such documents or information except with the prior written permission of Harvard's Project Manager, (iii) any documents that Consultant receives from Harvard will remain the property of Harvard, and (iv) Consultant will return all such documents to Harvard upon the termination of this consultancy and will retain no copies thereof.] | every consultant will have access to some non-public information while performing services for Harvard. It is important that the consultant agree to keep this information confidential and to use it only in carrying out Harvard's work. The clause at left is a fairly simple confidentiality agreement and represents the minimum undertaking that should be incorporated in any agreement where there is a possibility that the consultant will have access to confidential information. [Alternate #2] This is a more detailed confidentiality provision, appropriate for use in more complex transactions or transactions where the consultant is likely to be given access to sensitive and important confidential Harvard information. |
| --- | --- |
| - Representations and Warranties and Limitations of Liability. Consultant makes the following representations and warranties for the benefit of Harvard. - No Conflict: Consultant represents and warrants that it is under no obligation or restriction, nor will it assume any such obligation or restriction, that does or would in any way interfere or conflict with, or that does or would present a conflict of interest concerning the performance to be rendered by Consultant or the rights and license granted Harvard under this Agreement. |  |
| 12.2 Ownership and Authority: Consultant represents and warrants (1) that it is the sole owner of all works prepared by Consultant in rendering performance | This provision asks the consultant to represent that it owns the software it is licensing |

| hereunder, (2) that Consultant has full and sufficient right to assign or grant the rights and/or licenses granted to Harvard in this Agreement, and (3) that no Products infringe any patent, copyright, trademark, or other intellectual property rights (including trade secrets), and no claim (whether or not embodied in an action, past or present) of such infringement has been threatened or asserted, or is pending, against Consultant or against any entity from which Consultant has obtained such rights (insofar as Consultant is aware). | to Harvard. This will prompt the consultant to let us know if it uses software developed by others as part of its software products. If that is the case, this provision and others in this Model Agreement may have to be modified. This provision also makes the consultant represent that there are no disputes relating to its ownership of or right to license the software. |
| --- | --- |
| 12.3 Harmful Code: Consultant agrees to: (1) ensure that there are written procedures in place to prevent any code provided to Harvard from being contaminated by Harmful Code; (2) certify that to the best of Consultant's knowledge and belief that no Product or other Software will contain any Harmful Code; and (3) notify Harvard immediately if Consultant subsequently suspects that any Product or other Software that Consultant delivers to Harvard contains Harmful Code, and make every effort to ensure that it is removed. | Consultants should promise not to transfer a software virus to Harvard and take steps to correct any problems caused by a virus. |
| - No Electronic Repossession. Following delivery of any Product or Service hereunder, Consultant shall not electronically or otherwise disable, block, impair, erase, encrypt, move, remove or otherwise alter any portion thereof, either intentionally or through automated means, without the express prior approval of Harvard. - Year 2000 Warranty. Consultant warrants that the entry of data referring to dates in the preceding century will not cause any Product to fail to perform in any material respects in accordance with the Specifications. | Some software developers build into software the means to remotely shut down its operation and they use this when they get into disputes with their customers. They essentially hold the customer hostage by disabling the software until concessions are obtained. You should get the consultant to promise not to do this. |
| 12.6 Limited Warranty of Conformity. Consultant represents and warrants that all Products (1) have been or shall be prepared by Consultant with professional diligence and skill; (2) that such Products | It is extremely rare for any software developer to promise that its software will perform the functions it is designed to |

| will function on the machines and with operating systems for which they are designed; and (3) that for a period of three months after delivery of a Product to Harvard, the Product (unless modified by Harvard) shall conform to the Specifications. Consultant makes no warranty that any Product will operate uninterrupted or be error-free and assumes no responsibility for obsolescence of a Product. 12.7 Exclusive Remedy for Breach of Conformity Warranty. Harvard acknowledges that Errors may exist or occur in any software program. As Consultant's sole obligation, and Harvard's sole remedy, for any breach of the limited warranty of conformity set forth above in Section 12.6, Consultant shall use commercially reasonable efforts to replace defective media or material and/or to provide Maintenance Modifications to correct any material Error in a Product reported to Consultant during the period of warranty. If, after repeated efforts, Consultant is unable to make a Product operate during the period of warranty as warranted, Harvard's sole and exclusive remedy (a) with respect to any Product listed in Exhibit C shall be limited to the refund of the License Fee paid for such Product, and (b) with respect to any Customized Software shall be limited to the remedies set forth in Sections 5 and 6 herein. | perform for a Customer. As unfair as this sounds, this is currently a reality. Most consultants should be asked to give at least these limited warranties, however. Almost every consultant will insist that a customer's only remedy for software that does not work, is for the customer to get a refund of the license fees. The only way we have seen clients able to get more than this is where several consultants have been asked to bid on a software contract and are competing with others concerning provisions like this one. Here we divide the remedies between the off-the- shelf software (the remedy is a refund of the License Fee) and the Customized Software (where the remedy is the return of the fee for Services). |
| --- | --- |
| 12.8 Exclusive Remedy for Breach of Infringement Warranty. If a claim is made or an action brought asserting (1) that Consultant is not the sole owner of all works prepared by Consultant in rendering performance hereunder, (2) that Consultant did not have the right to assign or sublicense the rights and/or licenses granted or sublicensed to Harvard in this Agreement, or (3) that a Product infringes any patent, copyright, trademark or other intellectual property rights (including trade secrets), Consultant will defend Harvard against such claim and will pay resulting costs, damages and attorneys' fees finally awarded or agreed to in settlement, provided that (i) Harvard promptly notifies Consultant in writing of the claim, and (ii) Consultant has sole control of the defense and all related settlement negotiations. Consultant's obligations under this Section are conditioned on | Because the consultant owns the software, if a third-party sues Harvard for infringement, the consultant will agree to take on (and often will insist) upon taking on the defense of that lawsuit and to pay all defense costs. The consultant's aim is to win the suit or settle on terms that would allow all its customers continued use of the software. Most consultants will give themselves an out, however. They say that if in their opinion, it is not reasonable for them to defend or if they cannot reach a |

| Harvard's agreement that if the Product, or the use or operation thereof, becomes, or in Consultant's opinion is likely to become, the subject of such a claim, Consultant may at its expense, either procure the right for Harvard to continue using the Product or, at its option, replace or modify the same so that it becomes non-infringing (provided such replacement or modification does not materially adversely affect Harvard's intended use of the Product as contemplated hereunder). If neither of the foregoing alternatives is available on terms which are reasonable in Consultant's reasonable judgment, Harvard may return the Product and Consultant will credit or refund (at Harvard's option) the price paid for such Product. Consultant shall have no liability for any claim based upon the combination, operation or use of any Product with equipment, software or data not supplied by Consultant if such claim would have been avoided by use of other equipment, software or data, whether or not capable of achieving the same results, or based upon modification of any Product. | reasonable settlement, they can force customers to return the software for a refund. |
| --- | --- |
| - Exclusions from Conformity Warranty. The limited warranty of conformity set forth above shall not apply to Errors or other problems arising out of (i) disaster, accident, or Harvard=s negligence or misuse, or (ii) modifications made to any Product other than by Consultant. - DISCLAIMER OF OTHER WARRANTIES. EXCEPT AS EXPRESSLY STATED IN THIS AGREEMENT, THERE ARE NO WARRANTIES, EXPRESS OR IMPLIED, BY OPERATION OF LAW OR OTHERWISE, REGARDING OR RELATING TO PRODUCTS OR TO ANY OTHER MATERIALS, GOODS OR SERVICES FURNISHED TO HARVARD HEREUNDER OR IN CONNECTION THEREWITH. CONSULTANT SPECIFICALLY DISCLAIMS ALL IMPLIED WARRANTIES OF MERCHANTABILITY AND FITNESS FOR ANY PURPOSE. - LIMITATION OF LIABILITY. Except with respect to claims relating to the Warranties set out in Sections 12.4, 12.5 and 12.8, IN NO EVENT (i) | Consultants typically will insist on this provision which further limits their liability in certain circumstances. This is another standard provision that every software consultant will insist upon having in the agreement. This means that unless you get the consultant to represent and warrant an item in writing in the Agreement, that item will not be warranted. Here, again, is a standard provision that the software industry insists on including in every contract. It further limits the liability of the software company by saying that a customer cannot recover what are known as "incidental" and |

| SHALL EITHER PARTY’S MAXIMUM LIABILITY FOR ALL DAMAGES EXCEED ACTUAL DIRECT DAMAGES CAUSED BY THE SPECIFIC PRODUCT OR SERVICE COMPLAINED OF, (ii) SHALL EITHER PARTY’S MAXIMUM LIABILITY FOR ALL DAMAGES EXCEED THE TOTAL AMOUNT OF FEES PAID HEREUNDER FOR THE SPECIFIC PRODUCT OR SERVICE WHICH DIRECTLY CAUSED SUCH DAMAGE, OR (iii) SHALL EITHER PARTY BE LIABLE FOR INCIDENTAL, CONSEQUENTIAL, EXEMPLARY, SPECIAL OR INDIRECT DAMAGES (INCLUDING BUT NOT LIMITED TO LOST BUSINESS PROFITS AND LOSS, DAMAGE OR DESTRUCTION OF DATA) EVEN IF THE PARTY HAS BEEN ADVISED OF THE POSSIBILITY OF THE SAME, AND REGARDLESS OF THE FORM OF ACTION (WHETHER IN CONTRACT, TORT, BREACH OF WARRANTY OR OTHERWISE). NO LIMITATION AS TO DAMAGES FOR PERSONAL INJURY OR PHYSICAL PROPERTY DAMAGE IS HEREBY INTENDED. | "consequential" damages. Incidental damages would be things like the costs associated with locating and selecting a new vendor in the event of a breach by the consultant. Consequential damages are the business losses one may incur when the software does not work. This provision is modified from the one preferred by the software industry, however, by stating that this limitation is mutual and does not apply to a breach of warranty related to electronic repossession (section 12.4) or year 2000 problems (section 12.5). There is no reason the consultant's liability to Harvard should be limited if it deliberately breaches the Agreement by remotely shutting down Harvard's software or if the software seriously malfunctions because of the date change to the new century. |
| --- | --- |
| - Maintenance. - Annual Maintenance. In consideration of the fee paid by Harvard annually in advance beginning on , Consultant shall provide Maintenance to Harvard at the level of service described in Exhibit A hereto. The fee for the first annual period is . Consultant may change the price of the annual maintenance fee by giving Harvard notice of the change 60 days before the annual payment is due, but in no event may Consultant increase the price of Maintenance by more than % from any one annual period to the next. | Maintenance is typically provided in exchange for an annual fee. Usually, consultants will ask customers to begin paying on the date its Products are ordered. It is better for you to agree to pay only after installation, however. This gives the consultant an additional incentive to deliver and install the Products on a timely basis. It also prevents you from paying for maintenance on a Product you may not have even received. The consultant may or may not |

|  | offer Maintenance for the Customized Software. You should either get the consultant to provide Maintenance for the Customized Software or require the consultant to give you the Source Code for the Customized Software, so you can maintain it. |
| --- | --- |
| 13.2 Maintenance Renewals, Termination and Resumption. Maintenance will be renewed annually unless Harvard terminates Maintenance. Harvard may terminate Maintenance after the first annual maintenance period by written notice to Consultant, which may be given at any time prior to the commencement of the next annual maintenance period. Once terminated, Harvard may resume Maintenance by payment of the then current annual maintenance fee. Consultant may terminate Maintenance by written notice to Harvard if annual maintenance fees are not paid when due. | Customers are not obligated to purchase Maintenance and may cancel it without penalty. Most consultants will want to charge a "resumption fee" if a customer wants to resume Maintenance. This section does not allow for a resumption fee. If the consultant insists on one, make sure it seems fair. |

| 14.0 Use of Harvard Name. Consultant=s use of the name AHarvard@ (alone or as part of another name) in advertising or promotional materials shall be permitted only upon the prior written approval of Harvard. | Absent a contractual commitment to the contrary, consultants, vendors, and others doing business with Harvard are legally entitled to publicize the fact that Harvard is their client. They are also entitled to describe publicly, at least in general terms, the nature of their work for Harvard. The Harvard University Policy on the Use of Harvard Names and Insignia, adopted on February 9, 1998, is designed to limit such publicity, the University's aim being to prevent businesses from trading on its name and from implying that it endorses their products or services. We recommend a clause in the contract addressing this topic. |
| --- | --- |
| 15.0 Remedies. The parties acknowledge that any remedy at law for any violation of this Agreement will be inadequate and that they may suffer irreparable damage through any violation of the Agreement. The parties therefore agree that the obligations hereof may be specifically enforced in any court of competent jurisdiction. Such remedy shall be in addition to all other remedies available at law or in equity including the right to recover from Consultant all damages (including without limitation actual, general, special, or consequential damages) sustained by Harvard or its employees, agents, officers, and members of its governing boards as a result of Consultant's violation of this Agreement. | The remedy of "specific performance" will enable Harvard to obtain a court order requiring the consultant to take actions required under the contract, such as executing documents transferring intellectual property rights to Harvard and returning confidential data. |
| - [Optional: Source Code Escrow. - Source Code Deposit. Consultant shall deposit with the Escrow Agent a copy of the Source Code for the Products supplied to Harvard by Consultant and any documentation, technical information or user manuals that pertain to that Source Code. The | For any software system that is not easily replaceable, that will become heavily used by large numbers of Harvard employees, which may perform a vital time-sensitive function, or that becomes a repository for large |

| escrowed material shall be maintained under an agreement which provides that the Escrow Agent shall furnish Harvard with a copy of the escrowed materials in the event of any of the following: (1) Consultant becomes insolvent, makes an assignment for the benefit of creditors, or has a petition in bankruptcy filed for or against it; (2) Consultant ceases to be in the business of offering Maintenance; (3) with respect to the Source Code for a particular Product licensed pursuant to this Agreement, Consultant ceases to offer Maintenance for that Product or the version of the Product then used by Harvard; or (4) Consultant breaches its Maintenance obligations hereunder and fails to cure within 30 days after notice by Harvard of the breach. Upon request, Consultant will show Harvard the agreement with the Escrow Agent that sets forth the above-specified terms under which the escrowed materials will be released to Harvard and the fees that Harvard will be responsible to pay to the Escrow Agent for this service, if any. | amounts of actively used data, Harvard should safeguard its continued use of that software even if the consultant becomes unable to provide maintenance. If the consultant will not license the Source Code at the outset of the relationship, it should agree to put that Source Code in escrow for Harvard's use for these kind of situations. |
| --- | --- |
| 16.2 License for Escrowed Materials. If the Escrow Agent releases escrowed materials to Harvard, then Consultant grants Harvard a perpetual, paid-up license to use such escrowed materials to maintain and support the Product(s) for internal use purposes only. This license includes the right of Harvard to alter or modify the Source Code for purposes of maintaining and supporting the Product(s) for upgrading their functionality, and to make backup copies of the escrowed materials. Subject to the conditions set forth below, Harvard shall have the right to disclose the escrowed materials to any third-party that Harvard may hire to provide Maintenance services for the Products. | Access to the Source Code alone is not sufficient. Harvard needs a license to use it and any user documentation or technical information related to that Source Code and to make it available to third-parties for the purpose of performing maintenance. This provision gives Harvard the appropriate license. |
| 16.3 Proprietary Nature of Source Code. Harvard acknowledges that the Source Code is a confidential trade secret of Consultant and that it also may enjoy copyright protection. If Harvard obtains the Source Code pursuant to the provisions above, then it shall take all reasonable steps to preserve the | Source Code is a software vendor's primary asset. It is not parted with lightly. Harvard needs to promise to treat it confidentially or it will never get it. This provision is |

| confidentiality of the Source Code. Harvard shall instruct its employees who will have access to the Source Code of its confidential nature. Harvard shall also use the Source Code only for its internal purposes. If Harvard uses a third-party vendor to perform Maintenance, it shall not reveal the Source Code unless and until the vendor agrees in writing to maintain the confidentiality of the Source Code and to use the Source Code only in performing services for Harvard.] | intended to meet those concerns. |
| --- | --- |
| 17.0 Waiver. Any waiver by either party of a breach of any provision of this Agreement shall not operate as, nor be construed to be, a waiver of any subsequent breach thereof. No delay or omission in the exercise or enforcement of any right or remedy provided hereunder or by law by either party shall be construed as a waiver of such right or remedy. | If, on one occasion, a party fails to enforce its rights under the contract, this section makes clear that that party has not forsaken its rights in the future. |
| 18.0 Severability and Assignment. The provisions of this Agreement shall be deemed to be severable. In the event that any provision or section of this Agreement shall be held to be invalid, the same shall not affect in any respect whatsoever the validity of the remainder of the Agreement. This Agreement may not be assigned by either party without the prior written consent of the other. | In the remote event that a section of the contract is declared legally invalid by a court, this section provides that the balance of the contract remains in effect. Under the law of contracts, one party to a contract is generally permitted to transfer its rights and obligations to another party who is in a position to perform. Such a right can be especially problematic in consulting agreements, where the client is seeking to benefit from the services of a particular professional, and service providers are not considered interchangeable. To negate the right of assignment, a clause such as that at left should be used. |
| 19.0 Governing Law and Disputes. This Agreement shall be governed by and interpreted in accordance | Under the law of contracts, the parties’ agreement on choice of |

| with the laws of The Commonwealth of Massachusetts (excluding the conflict of laws rules thereof). All disputes hereunder shall be resolved in the applicable state or federal courts of Massachusetts. The parties consent to the jurisdiction of such courts and waive any jurisdictional or venue defenses otherwise available. | law and jurisdiction will generally be enforced by the courts. The clause at left represents the most favorable approach for Harvard: Massachusetts law controls, and all suits must be filed in state or federal courts in Massachusetts. Out-of-state consultants occasionally will request that their home state’s law be specified as controlling. This should generally be avoided. Moreover, Harvard managers should almost always refuse to incorporate clauses that require Harvard to consent to jurisdiction or venue in states other than Massachusetts. |
| --- | --- |
| 20.0 Entire Agreement; Amendment. This Agreement contains and constitutes the entire understanding and agreement between the parties hereto with respect to the subject matter hereof and supersedes and cancels all previous negotiations, agreements, commitments, and writings in connection herewith. It may be amended only by an agreement in writing, signed by each of the parties hereto and specifically referring to this Agreement. | This section serves the important purpose of preventing parties from claiming that they have oral understandings or agreements that differ from or add to the terms of the written agreement. If you are relying on oral statements made by the consultant, make sure these promises are reflected in the contract (usually in the description of the Project) or they will not be enforceable. |
| 21.0 Notices. Any notice permitted hereunder shall be sufficiently given if delivered in person, or sent by fax (with the original sent promptly by ordinary mail), or by registered or certified mail, postage prepaid, or by recognized overnight delivery service, to the address of the applicable party as first set forth above, and such notice shall be deemed to have been given when so delivered, sent by telecopy or mailed. By such notice either party may change its address for future notices. | If you want legal notices to be sent to more than one location, or to a different address than that set forth in the first lines of the contract, then add that request here. |

S:\DL\Forms\software.doc